IT350 Project MIDN 1/C Scott Mayer
Milestone 1 MIDN 2/C Doug Alpuche
MIDN 2/C Vincent Xu
MIDN 3/C Ryan Eilers
1. Team Responsibilities
  1. Scott Mayer – Team Leader
  2. Doug Alpuche – Quality Control
  3. Vincent Xu – Interface
  4. Ryan Eilers – Appearance
2. Project Description
Our website will allow electronic chits to be created, viewed, and approved, all from an easy to use web interface. Midshipman will be able to create electronic chits routed to their chain of command. Midshipman and Company leadership will be able to log in to eChits, see pending chits for themselves and their subordinates, and approve or deny chits that have the requisite approvals. Chits will also be able to be commented on and minor edits may be made without needing to reacquire approvals. eChits will keep track of each users chain of command, so that approvals can be sent to the next individual automatically. eChits will also display notifications when a chit is ready to be looked at by the next approving authority. Our innovative feature will be creating a properly formatted pdf of the chit from within eChits.
1. Core tasks
  1. Login/Welcome screen	– Ryan Eilers
  2. Contact page	– Each team member will create their page
  3. View my chits page	– Scott Mayer
  4. Filter chits	– Scott Mayer, Doug Alpuche
    1. (pending, approved, denied, awaiting signature)
  5. View subordinate chits	– Doug Alpuche
  6. View chit	– Ryan Eilers
  7. Approve/deny chit	– Vincent Xu
  8. Mechanism for recording Chain of Command	– Vincent Xu
  9. Mechanism for recording chit approvals	– Doug Alpuche
  10. eChit to PDF	– Doug Alpuche